AUDIO-VISUAL SOUND-SOURCE VERIFICATION

Revised team report (v2) — Project concept, data strategy, system design, cases, MVP and delivery plan

NUS-ISS Graduate Certificate — Pattern Recognition Systems Practice Module

All text shown in bold is new or changed relative to v1. Structure and section numbering follow the original document.

What changed in this revision 1. The correspondence output is now trained, not hand-built. Match/mismatch labels are generated programmatically by pairing each video with audio from a different clip, giving thousands of labelled pairs instead of a handful of manual test cases. 2. The object detector moved out of the core. Correspondence is measured by similarity in a learned shared embedding space rather than a hand-written object-to-sound compatibility table. Detection becomes an optional visualisation. 3. Dataset route changed. AVE becomes the primary dataset (one download, per-second labels); a VGGSound subset from its Hugging Face mirror is the scale-up. This removes the YouTube re-download risk noted in v1. 4. Encoders are now fine-tuned with LoRA (BEATs for audio, CLIP ViT for vision) instead of frozen feature extractors, so the project contains real model training. 5. A third output was added: a per-second "audible and visible" label, which comes free with AVE. 6. Delivery sections added: effort budget, timeline, roles, rubric mapping and a data fallback plan.

# 1. Executive Summary

We propose a multimodal AI system that listens to a short video while looking at its visual content. The central research question is unchanged: “Does what I hear make sense given what I see?”

For every clip the system reports: (1) the predicted sound/event class, (2) a per-second label of when the event is both audible and visible, (3) audio confidence, (4) visual confidence, and (5) an audio-visual correspondence score. The correspondence score is produced by a trained cross-modal head rather than a rule table, which is what makes the system different from a normal audio classifier or object detector.

Both encoders are pretrained transformers adapted with LoRA: BEATs (audio) and a CLIP vision transformer (frames). LoRA freezes the large pretrained weights and trains small add-on matrices, so the models fit a single student GPU while still being genuinely fine-tuned.

The core MVP remains uploaded video clips through a Streamlit interface. A webcam/microphone mode is demoted to a recorded demo clip rather than a live in-app feature.

# 2. Problem Statement

Develop a multimodal audio-visual system that identifies a sound event, localises it in time, and verifies whether the visual scene is consistent with the sound. The system combines pretrained audio and visual representations and produces an event prediction together with a cross-modal correspondence score.

Audio and vision provide complementary evidence: an audio model may recognise a bark, horn or siren, while a visual model identifies a dog, car or person. Published results on our chosen dataset quantify this: 59.5% accuracy using audio only, 65.0% using visual only, and 74.0% when both are combined (Tian et al., ECCV 2018).

# 3. What the System Is Actually Trying to Answer

- What sound/event is present?

- When is the event both audible and visible (second by second)?

- What relevant object is visible, and how confident are the audio and visual predictions?

- Do the audio and visual observations correspond strongly, weakly or ambiguously?

“Low correspondence” still means the visible scene does not provide strong visual evidence for the sound — not that the sound is impossible. A person can imitate a dog bark.

# 4. Inputs and Expected Outputs

| Component | Input / Evidence | Expected output |
| --- | --- | --- |
| Audio branch | Audio track → log-Mel spectrogram Encoder: BEATs + LoRA | Per-second audio embedding + event class |
| Visual branch | One frame per second (10 frames) Encoder: CLIP ViT + LoRA | Per-second visual embedding |
| Fusion module | Aligned audio + visual sequences | Shared representation via cross-modal attention |
| Output head A | Fused representation | Event class (28 categories) |
| Output head B | Fused representation | Per-second: event present (audible AND visible) or background |
| Output head C | Projected audio and visual embeddings | Correspondence score from learned similarity, trained on generated pairs |
| Application layer | All model outputs | Human-readable result in Streamlit |

# 5. End-to-End System Concept

- Video input → sample one frame per second (ffmpeg).

- Audio input → extract the track and compute a log-Mel spectrogram.

- Audio encoder (BEATs + LoRA) → one embedding per second.

- Visual encoder (CLIP ViT + LoRA) → one embedding per second.

- Cross-modal fusion over the 10 aligned time steps.

- Three output heads: event class, per-second presence, correspondence score.

- Decision layer → interpretable status: Strong / Weak / Uncertain, using thresholds calibrated on validation data.

- Streamlit UI → clip, predictions, confidences, per-second timeline and correspondence explanation.

# 6. Proposed Model Strategy

## Stage 1 — Baselines (unchanged in spirit)

- Audio baseline: log-Mel spectrogram + small CNN classifier.

- Visual baseline: sampled frames + ResNet/EfficientNet classifier.

## Stage 2 — Pretrained encoders, frozen

- Audio: BEATs, an AudioSet-pretrained audio transformer. Vision: CLIP ViT-B/16.

- Train only a lightweight head on top, to confirm the pipeline end-to-end.

## Stage 3 — **LoRA fine-tuning (the main modelling contribution)**

- Insert LoRA adapters into both encoders and train them jointly with the fusion layer and the three heads.

- Run a LoRA rank ablation (e.g. r = 4, 8, 16) and compare against the frozen-encoder version from Stage 2.

## Stage 4 — Fusion

- Start with concatenation + MLP (late fusion), then move to cross-modal attention if time allows.

Removed from v1: the hand-written object-to-sound compatibility mapping. It is rule-based, brittle beyond a handful of classes, and would not demonstrate deep learning.

# 7. Dataset Strategy

| Dataset | Role | What it gives us | Planned use |
| --- | --- | --- | --- |
| AVE (Audio-Visual Event) | Primary | 4,143 ten-second clips, 28 event categories, each 1-second segment labelled as event or background; official train/val/test split; single download | Main training and evaluation set for all three outputs |
| Generated pairs | Correspondence supervision | Positives: clip with its own audio. Negatives: clip with audio from a different clip, including hard negatives from acoustically similar classes | Created by script from AVE; thousands of labelled pairs, no manual annotation |
| VGGSound | Scale-up (optional) | 200,000+ clips, 310+ classes, 10-second segments; clips available directly from the Hugging Face mirror (Loie/VGGSound) rather than re-downloading from YouTube | Use a documented 8–15 class subset only if AVE proves too small |
| VGG-SS | Source localisation support | ~5k clips with visible sound-source bounding boxes | Qualitative/evaluation only — it is a test benchmark and must never be used for training |
| COCO-pretrained detector | Optional visualisation | 80 common object categories | Optional demo overlay only; not part of the core pipeline |
| AudioSet | Supplementary | Large labelled audio collection | Not planned; AVE is already an AudioSet subset |

Note on the v1 concern: the official VGGSound page no longer offers a direct download, which is exactly why AVE (a single packaged download) is now the primary dataset and the Hugging Face mirror is the fallback route for VGGSound.

# 8. Event Classes

With AVE as the primary dataset, the class list is fixed by the benchmark: 28 categories covering human activity, animals, musical instruments and vehicles (e.g. church bell, dog bark, man speaking, violin, helicopter, frying food, train horn, motorcycle). Using the full benchmark set keeps our numbers comparable with published results.

If we later scale up to VGGSound, we will select 8–15 visually grounded classes and document the subset, as in v1.

# 9. Critical Design Issue (revised): Where Correspondence Labels Come From

v1 treated correspondence as a derived evaluation layer with a small hand-built test set. That leaves the project's headline output untrained and weakly measured.

Revised approach — audio-visual correspondence as a supervised task:

- Positive pair: a clip with its own soundtrack.

- Negative pair: the same video with audio swapped in from a different clip.

- Hard negatives: audio taken from an acoustically similar category (siren vs car horn, dog bark vs speech), so the task is not trivially easy.

- Labels are correct by construction, so no manual annotation is needed and the set is large enough to train on.

One definition must be fixed and stated in the report: does “match” mean this exact soundtrack, or any audio of the same event class? We will use same-class audio as a match, because that reflects the question the system is meant to answer.

This formulation is the established audio-visual correspondence task introduced by Arandjelović & Zisserman, “Look, Listen and Learn” (ICCV 2017), so it is a recognised protocol rather than an improvised one.

# 10. Test Cases

The cases below are now split into two groups: those we can score with dataset labels (Evaluation) and those we can only show qualitatively because no labelled data exists (Demo).

| # | Visual scene | Audio | Expected correspondence | Use |
| --- | --- | --- | --- | --- |
| 1–5 | Dog / car / person / bird / train visible | Matching sound | High | Evaluation |
| 6–7 | Dog visible / car visible | Car horn / dog bark (swapped) | Low | Evaluation (generated negatives) |
| 8–9 | Dog or person visible | Siren | Low / Uncertain | Evaluation (hard negatives) |
| 10–11 | Person visible | Person imitating a dog bark or siren | Low / Uncertain | Demo only — we must record these ourselves; excluded from metrics |
| 12 | Person / environment only | Siren, source off-screen | Low / Uncertain | Partly measurable via AVE background segments |
| 13–15 | Multiple objects; occluded source | Matching sound | Depends on dominant evidence | Demo only — needs source annotations we do not have |
| 16 | Main object visible | Unrelated background sound | Low / Uncertain | Evaluation (AVE background segments) |

# 11. Handling the Human-Imitating-a-Dog Case

Unchanged in principle, and still a strong point of the design. The audio model may correctly recognise the acoustic pattern as a bark; the visual model may correctly identify a human; the system reports both plus a low correspondence score, instead of overwriting the audio prediction.

Scope change: because no dataset contains labelled imitation clips, this is presented as a qualitative demonstration in the video and report, not as a measured result.

# 12. Correspondence Score

Revised: audio and visual embeddings are projected into a shared space and compared by cosine similarity; the trained head converts this into a match probability. Thresholds for Strong / Weak / Uncertain are calibrated on the validation split.

Example output remains as in v1 — audio confidence 0.91, visual confidence 0.88, correspondence 0.93 → strong; person + bark imitation: correspondence 0.22 → weak/uncertain. The difference is that the 0.22 now comes from a learned model rather than a lookup table.

# 13. Streamlit Application

- Upload a short video clip; display it and extract audio automatically.

- Show predicted event class and audio confidence.

- Show a per-second timeline strip marking when the event is audible and visible.

- Show sampled frames; optionally overlay detected objects if the visualisation extra is built.

- Show the audio-visual correspondence score and a Strong / Weak / Uncertain assessment.

- Provide a “swap the audio” button that pairs the video with another clip's soundtrack, so the audience can watch the correspondence score collapse live.

# 14. Webcam + Microphone Mode

Demoted from a live Streamlit feature to a pre-recorded demonstration clip. Live microphone capture in Streamlit is fiddly, carries no marks, and risks the graded deliverables. If the core system finishes early, we record a short screen capture of the pipeline running on self-recorded clips instead.

# 15. Evaluation Plan

- Event classification: accuracy and Macro F1.

- Per-second localisation: accuracy AND background-class F1. Background F1 is essential — simply repeating one clip-level label across all ten seconds already scores 82.2% per-second accuracy while never detecting a single background second, so accuracy alone is misleading.

- Correspondence: accuracy, precision/recall and AUC on the generated pairs, reported separately for easy and hard negatives.

- Ablation: audio-only vs visual-only vs fused. Reference points from the AVE paper: 59.5 / 65.0 / 74.0.

- LoRA ablation: frozen encoders vs LoRA-adapted encoders, and LoRA rank comparison.

- Robustness: audio noise, frame blur, frame dropout.

- Error analysis: false matches, false mismatches, occlusion, off-screen sources, imitation cases.

# 16. Experiments to Show

| Model | Evidence used | Purpose |
| --- | --- | --- |
| Audio-only | Audio | How well sound alone identifies the event |
| Visual-only | Frames | How well vision alone identifies the event |
| Audio + Video (frozen encoders) | Both | Benefit of multimodal evidence |
| Audio + Video (LoRA fine-tuned) | Both | Benefit of fine-tuning over frozen features |
| Audio + Video + correspondence head | Both + cross-modal comparison | The main contribution |
| Multi-task vs single-task | Both | Whether training all three heads together helps or hurts each one |

# 17. Development Plan — with effort budget (30 man-days total, 3 members)

| Phase | Work | Man-days |
| --- | --- | --- |
| 1 — Data | Download AVE, verify integrity, extract frames at 1 fps, build the pair generator, reproduce the official split | 3 |
| 2 — Baselines | Audio-only and visual-only baselines | 3 |
| 3 — Pretrained (frozen) | BEATs and CLIP embeddings + light heads, end-to-end pipeline working | 3 |
| 4 — LoRA fine-tuning | Adapters on both encoders, joint training with fusion and the three heads, rank ablation | 7 |
| 5 — Fusion + heads | Late fusion → cross-modal attention; correspondence head | 3 |
| 6 — Evaluation | Ablations, robustness, error analysis, results tables | 3 |
| 7 — MVP | Streamlit app and demo assets | 3 |
| 8 — Deliverables | Report, 10–15 min video, slides, individual reports, peer review | 3 |
| Buffer | Unallocated contingency | 2 |
| Total |  | 30 |

# 18. Roles

| Member | Model work | App work | Man-days |
| --- | --- | --- | --- |
| Ghanashyam | BEATs + LoRA audio encoder, cross-modal attention fusion, the three output heads, LoRA rank ablation | Inference layer: checkpoint loading, a single predict() entry point the UI calls, latency/caching | 10 |
| Member 2 | CLIP ViT + LoRA visual branch, visual-only baseline, robustness experiments | Front end: upload flow, video player, frame strip, per-second timeline, swap-audio button | 10 |
| Member 3 | AVE pipeline and match/mismatch pair generator, audio CNN baseline, evaluation harness and ablation runs | Results view: metrics and confusion matrices in the app, packaging, demo recording | 10 |
| All | Report, presentations, video, individual reports and peer review |  | within the above |

Every member trains a model component and owns a slice of the Streamlit app, so no one is the “app person” and everyone has model work for the individual reflection report. The two encoder branches are both transformers; the audio branch is paired with the fusion module because that is where most of the architecture work sits.

Interface agreement, fixed in week 1 so the three slices can be built in parallel: the inference layer takes a video file path and returns event class, per-second labels, correspondence score and confidences as a single dictionary. Until real checkpoints exist, it returns stub values so the front end and results view can be built immediately.

# 19. Timeline

| Date | Milestone |
| --- | --- |
| 30 Sep 2026 | Project proposal submitted |
| 6 Oct 2026 | First presentation (9am–6pm, Zoom): problem, data, baselines and early results |
| 7–20 Oct 2026 | LoRA fine-tuning and fusion; model results frozen on 20 Oct |
| 21–25 Oct 2026 | Evaluation, Streamlit MVP, demo assets |
| 26–31 Oct 2026 | Report, video, slides; final submission (one ZIP) by 31 Oct |

# 20. Mapping to the Module Requirements

The module requires at least three of four aspects; this design covers all four.

| Required aspect | Where it appears |
| --- | --- |
| Supervised / unsupervised learning | Supervised: event class and per-second labels. Self-supervised in style: correspondence labels are generated from the data itself without human annotation |
| Machine learning / deep learning | Two pretrained transformers fine-tuned with LoRA, plus CNN baselines for comparison |
| Hybrid / ensemble | Cross-modal fusion of two independently encoded modalities, plus multi-task heads |
| Intelligent sensing / sense-making | Two sensor streams (microphone and camera) interpreted jointly; the per-second timeline and correspondence score are the sense-making output |

# 21. Risks and Controls

| Risk | Control |
| --- | --- |
| AVE download link (Google Drive) is dead or slow | Verify in week 1. Fallback: VGGSound subset from the Hugging Face mirror, with correspondence pairs generated the same way; per-second labels are then dropped and the project runs with two outputs |
| Too many models / modalities | Frozen encoders and late fusion first; LoRA only after the pipeline runs end-to-end |
| Complex fusion too early | Concatenation → attention, in that order |
| GPU availability | LoRA keeps memory modest; Azure/Google student credits requested in week 1 |
| Class imbalance | Macro F1, class weights, per-class analysis |
| Data leakage | Official splits; negatives generated within a split, never across splits |
| Misleading per-second accuracy | Report background-class F1 alongside accuracy |
| Live mode consumes time | Recorded demo instead of live capture |
| Clash with the IRS module deadline (25 Oct) | Model work freezes on 20 Oct; the final week is writing and integration only |

# 22. Limitations

- A low correspondence score means weak visual evidence, not that the sound is impossible.

- The system cannot prove that a visible object physically produced a sound.

- Off-screen sources, occlusion and multiple simultaneous sources make correspondence ambiguous.

- Generated negatives are not real-world manipulated media; performance on deliberately edited or dubbed video is untested.

- Imitation and multi-object cases are demonstrated qualitatively, not measured.

- AVE is a benchmark of unconstrained YouTube clips; results are benchmark results, not evidence of deployment readiness.

# 23. Recommended Final Scope

CORE: AVE + BEATs/LoRA audio encoder + CLIP/LoRA visual encoder + cross-modal fusion + three outputs (event class, per-second presence, correspondence) + generated match/mismatch pairs + ablations + Streamlit upload MVP.

OPTIONAL, only after the core is complete: object-detection overlay, VGG-SS localisation check, VGGSound scale-up, cross-modal attention, robustness study, recorded webcam demo.

# 24. References

- Tian, Y., Shi, J., Li, B., Duan, Z., Xu, C. “Audio-Visual Event Localization in Unconstrained Videos.” ECCV 2018. AVE dataset and baseline numbers (59.5 / 65.0 / 74.0).

- Zhou, J. et al. Corrected AVE test-set annotations (2021) — use for final evaluation.

- Arandjelović, R., Zisserman, A. “Look, Listen and Learn.” ICCV 2017 — audio-visual correspondence task.

- Chen, S. et al. “BEATs: Audio Pre-Training with Acoustic Tokenizers.” ICML 2023.

- Hu, E. et al. “LoRA: Low-Rank Adaptation of Large Language Models.” ICLR 2022.

- VGGSound: https://www.robots.ox.ac.uk/~vgg/data/vggsound/ ; mirror: https://huggingface.co/datasets/Loie/VGGSound

- VGG-SS: https://www.robots.ox.ac.uk/~vgg/research/lvs/ ; COCO: https://cocodataset.org/

- NUS-ISS PRS Practice Module briefing slides (2026) — requirements, deliverables, assessment and timeline.